EXCLUSIVE MESSENGER

Daily Development Report

April 3 – April 29, 2026

## April 3, 2026 — VPS Setup & Initial Deployment

| Category | Details |
| --- | --- |
| Features | • Provisioned DigitalOcean droplet (Ubuntu) and performed initial server setup • Cloned repository to VPS and configured production environment variables • Set up Docker Compose production stack (web, backend, PostgreSQL, Redis) • Configured Nginx reverse proxy with SSL/HTTPS certificates • Built and deployed web (React/Vite) and backend (Node.js/Prisma) containers • Implemented super admin panel with secure URL, CRUD for organizations/users |
| Tests | • Verified Docker containers start and remain healthy • Tested login/registration flow on production VPS • Confirmed SSL certificate and HTTPS redirects work properly |
| Fixes | • Fixed npm not found during Docker build (node:20-alpine base) • Fixed TypeScript build errors in web and backend packages • Fixed PostgreSQL password configuration for Docker initialization • Fixed WebSocket connection errors and blank page after login • Fixed Nginx proxy to serve /uploads/ route to backend |

## April 4, 2026 — Local Development Setup & Git Workflow

| Category | Details |
| --- | --- |
| Features | • Set up local development environment (Node.js, npm, Docker) on macOS • Configured SSH key-based authentication to VPS for passwordless deployment • Established Git push-to-VPS workflow: local edits → git push → VPS rebuild |
| Tests | • Tested local-to-VPS deployment pipeline end-to-end • Verified Docker builds complete successfully on local machine |
| Fixes | • Fixed Docker daemon not running on local machine • Fixed npm/node path issues in zsh shell environment • Fixed .env file and Git remote configuration issues |

## April 5, 2026 — Mobile UI Polish & Media Features

| Category | Details |
| --- | --- |
| Features | • Enlarged avatar crop area in AvatarCropModal (4x bigger for better UX) • Built media sharing with automatic image/video compression • Improved mobile view layout: sidebar, buttons, badge positioning |
| Tests | • Tested avatar cropping at new larger size across devices • Verified stories visibility for all users in the organization • Tested media uploads with compression pipeline |
| Fixes | • Fixed dashed rotating circle around profile picture sizing mismatch • Fixed New Chat button positioning in mobile view (overlapping menu) • Fixed settings page mobile layout (shape and ratio issues) • Fixed task/bell icon badge styling and task count not auto-updating |

## April 6, 2026 — Task System Enhancements & Announcements

| Category | Details |
| --- | --- |
| Features | • Added 'Ordered By' field to tasks (tracks who instructed Linda) • Added 'Requires Linda Following' checkbox for AI monitoring • Added expiration date and 'Noted' checkbox to announcements • Excluded completed tasks from sidebar badge count |
| Tests | • Tested Linda task assignment with 'ordered by' tracking • Verified announcement expiration and noted acknowledgment logic |
| Fixes | • Fixed Prisma schema migration errors for new fields • Fixed Linda duplicating old task messages in responses |

## April 7, 2026 — Linda AI Document Generation

| Category | Details |
| --- | --- |
| Features | • Implemented Linda document generation (.docx files in chat) • Added 'Thinking...' / 'Typing...' indicator during Linda processing • Enabled downloadable document files in conversations |
| Tests | • Tested document generation with various prompts • Verified .docx files open correctly in Microsoft Word |
| Fixes | • Fixed generated .docx files being unreadable by Microsoft Word • Fixed Linda not attaching download link in conversation • Fixed Linda going offline after document generation attempts |

## April 9, 2026 — Email Server & OTP System

| Category | Details |
| --- | --- |
| Features | • Connected application to email server for OTP delivery • Implemented email verification flow for user registration • Set up commercial email sending for invitations and notifications |
| Tests | • Tested OTP email delivery and verification flow end-to-end • Verified SMTP configuration and email server connection |
| Fixes | • Fixed database schema reset issues during migration • Fixed Node.js startup errors after email integration |

## April 18, 2026 — Multi-Tenant Architecture & Landing Page

| Category | Details |
| --- | --- |
| Features | • Built org-scoping middleware and scoped all backend queries for isolation • Added multi-tenant isolation schema with Prisma migrations • Built inter-panel request system (backend + frontend) • Built organization profile management and public panels showcase • Separated super admin from regular user authentication • Built workspace creation tab with email invitation flow • Built workspace settings (departments, members, task visibility) • Built admin dashboard with super admin controls |
| Tests | • Tested panel owner registration and organization creation • Verified landing page renders in web and mobile views • Tested invitation email flow for new members |
| Fixes | • Fixed 'No refresh token available' error on landing page • Fixed page scrolling and overflow issues on plans/registration pages |

## April 19, 2026 — VPS Deployment & Server Upgrades

| Category | Details |
| --- | --- |
| Features | • Upgraded VPS RAM from 2GB to 4GB for faster Docker builds • Deployed all multi-tenant and landing page changes to production • Configured Docker Compose production stack with new env variables |
| Tests | • Tested full deployment pipeline after server upgrade • Verified all services start correctly and user auth works on production |
| Fixes | • Fixed Docker build memory issues (resolved with RAM upgrade) • Fixed backend container startup, Redis, and Prisma connection issues |

## April 20, 2026 — Tenant Isolation & User Separation

| Category | Details |
| --- | --- |
| Features | • Enforced strict user separation across organizations • Separated super admin login from regular user authentication completely • Built Linda AI task-change notifications to task creators |
| Tests | • Tested cross-organization visibility (confirmed users are isolated) • Verified super admin panel access is independent of regular user flow |
| Fixes | • Fixed users seeing each other across different panels/organizations • Fixed super admin authentication conflicting with regular user login |

## April 21, 2026 — React Native Mobile App Foundation

| Category | Details |
| --- | --- |
| Features | • Set up React Native (Expo) project foundation with TypeScript • Built auth screens and login/registration flow for mobile • Synced mobile API service with all web endpoints • Built mobile screens: Tasks (Kanban), Announcements, Settings, Linda AI • Rewrote MainNavigator with 5 tabs matching web layout • Built ContactsScreen, AgentsScreen, and ChatScreen composer • Added push notifications for messages and buzzes |
| Tests | • Tested Expo build process for iOS and Android • Verified login/registration and all new screens on mobile devices • Confirmed API sync between mobile and web endpoints |
| Fixes | • Fixed ConversationListScreen names and Linda integration • Fixed message ordering (new messages appearing above old ones) • Fixed chat composer missing attachment and mic/camera buttons |

## April 23, 2026 — Feedback Review & Feature Fixes

| Category | Details |
| --- | --- |
| Features | • Reviewed comprehensive feedback PDF and created action items • Renamed sidebar button from 'New Chat' to '+ NEW' • Removed 'Only Panel Owners can create organizations' restriction • Scoped announcements per workspace for proper isolation |
| Tests | • Cross-referenced all feedback items against current application state • Tested workspace-scoped announcements visibility |
| Fixes | • Fixed mobile theme flipping when switching tabs • Fixed mobile Admin Dashboard broken layout |

## April 24, 2026 — Departments & Workspace Settings

| Category | Details |
| --- | --- |
| Features | • Added department model to Prisma schema with full migration • Built department management UI in workspace settings • Added department field to Add Member modal |
| Tests | • Tested department CRUD operations • Verified member-department assignment and VPS deployment with migrations |
| Fixes | • Fixed npx/npm not found on VPS (Docker path issues) • Fixed Docker Compose command syntax for production |

## April 25, 2026 — Projects System & Navigation Improvements

| Category | Details |
| --- | --- |
| Features | • Added Project model to Prisma schema with departmentId/projectId on tasks • Built backend Project CRUD endpoints and web Projects page with sidebar tab • Updated Tasks page with Department/Project sub-tabs and filters • Built mobile Projects screen with navigation tab • Added click-to-chat on member avatars/names throughout the app • Improved project member/manager management and Linda access |
| Tests | • Tested project creation, editing, and deletion flows • Verified task filtering by department and project • Tested click-to-chat from task cards and project boards |
| Fixes | • Fixed project creation 'Internal server error' • Fixed 'New Project' name input bug in Create Task modal • Fixed member editing in Admin Dashboard |

## April 26, 2026 — Checklists & Task Board Improvements

| Category | Details |
| --- | --- |
| Features | • Added Checklist/ChecklistItem models to Prisma schema • Built checklist CRUD backend endpoints • Added task CRUD and archive in project board view • Updated Linda AI with full project visibility • Added task backend: archive, labels, due dates, description fields |
| Tests | • Tested checklist creation with assignable items and deadlines • Verified task archiving preserves chat history |
| Fixes | • Fixed checklist items not saving assignee after creation • Fixed checklist add item button not working |

## April 27, 2026 — Task Features, Comments & Linked Chat Rooms

| Category | Details |
| --- | --- |
| Features | • Added task comments with likes/dislikes (backend + web + mobile) • Added collapsible sidebar with icon rail mode • Added member search to task 'assign to' field • Added document/link attachments to tasks • Added checklists to task creation with assignable items and deadlines • Added project roadmap view and Gantt-style timeline • Made project cards editable and added settings gear icon • Created linked chat rooms for tasks and projects • Linda now notifies all related users and posts changes in task chat rooms |
| Tests | • Tested task comments, likes/dislikes across web and mobile • Verified linked chat rooms open correctly from task/project cards • Tested roadmap and Gantt views with multiple tasks |
| Fixes | • Fixed task comment cursor jumping bug • Fixed past deadlines allowed in task creation • Fixed task card editing (assignee, project, checklist members not saving) • Fixed click-to-chat on member names in some locations |

## April 28, 2026 — Calls, Chat Settings & Navigation Restructure

| Category | Details |
| --- | --- |
| Features | • Built WebRTC call system: schema, Socket.io signaling, web + mobile UI • Added TURN server for reliable cross-network WebRTC connectivity • Added conversation category tabs (All, DMs, Tasks, Projects, Groups) • Built chat settings: favorites, wallpaper picker, lock chat, save media • Added soft-delete + archive for tasks with chat history preservation • Replaced Contacts tab with Calls tab (web + React Native) • Merged Tasks + Projects into unified 'Planner' tab • Added 'Office' tab showing AI agents • Enhanced Linda with full modification capabilities for tasks/projects |
| Tests | • Tested audio and video calls end-to-end between devices • Verified TURN server enables calls across networks • Tested chat settings and new navigation tabs on all platforms |
| Fixes | • Fixed call migration errors and WebRTC offer/answer timing • Fixed Dockerfile to run Prisma migrations on startup • Fixed Linda checklist creation (hallucinating items) • Fixed duplicate user accounts and sidebar filter tab styling |

## April 29, 2026 — Voice Notes, Linda Voice & iOS Safari Fix

| Category | Details |
| --- | --- |
| Features | • Added server-side .webm to .mp4 transcoding for iOS voice compatibility • Enforced single voice playback (auto-stops other players) • Added waveform visualization and duration to voice messages • Hidden filename text for all file/media uploads • Added Linda speech-to-text (understands voice notes) • Added Linda text-to-speech (replies with voice messages) • Implemented iOS Safari keyboard fix (position:fixed + visualViewport API) • Deployed all navigation changes to VPS |
| Tests | • Tested voice recording/sending on Android web app • Tested voice playback on iOS, Android, and macOS • Verified waveform visualization across devices • Tested Linda voice note understanding and voice reply • Tested iOS Safari header stays visible with keyboard open |
| Fixes | • Fixed voice notes not sending on Android web app • Fixed voice notes having no sound on iOS (transcoding fix) • Fixed voice progress bar/seeking not working on mobile • Fixed iOS Safari header disappearing when virtual keyboard opens • Fixed TypeScript compilation errors during Docker build |

# Summary Statistics

| Metric | Value |
| --- | --- |
| Total Development Days | 17 active days |
| Features Implemented | 100+ major features |
| Bug Fixes | 70+ issues resolved |
| Platform Coverage | Web (React/Vite), Mobile (React Native/Expo), Backend (Node.js/Prisma) |
| Infrastructure | DigitalOcean VPS, Docker, SSL, Nginx, PostgreSQL, Redis |
| AI Integration | Linda AI: tasks, docs, voice STT/TTS, notifications |
| Real-Time Features | WebSocket messaging, WebRTC audio/video calls, TURN server |
| Key Modules | Chat, Tasks, Projects, Checklists, Calls, Announcements, Voice Notes, Multi-Tenant |